Risk Management Plan & Matrix: DFIN (v1.0)

1. Document Overview

This document identifies, analyzes, and plans for potential technical and operational risks threatening the successful deployment of DFIN v1.0. Given DFIN’s reliance on emerging multi-platform frameworks (Tauri v2) and complex offline-first synchronization protocols (Yjs, mDNS, BLE), proactive risk mitigation is critical to ensuring a seamless, zero-data-loss user experience.

2. Risk Scoring Methodology

Risks are evaluated on a standard 3x3 matrix combining Likelihood (Low, Medium, High) and Impact (Low, Medium, High).

- Critical Risks (High/High): Require immediate architectural safeguards before Phase 3 development begins.

- Major Risks (Medium/High): Require documented contingency plans and aggressive testing.

- Minor Risks (Low/Medium): Monitored during standard QA cycles.

3. Detailed Risk Breakdown & Mitigation Strategies

A. Technical Risks

TR-01: Native Bluetooth Low Energy (BLE) Sync Unreliability

- The Threat: BLE implementations fragment heavily across Android hardware and iOS versions. Packet loss, failure to pair, or dropped connections during state sync could result in desynced timelines between Desktop and Mobile.

- Mitigation: Keep BLE payloads microscopic. Do not transmit the entire schedule database over BLE; transmit only the Yjs CRDT differential delta (state vectors).

- Contingency (Fallback Strategy): If BLE fails in an environment without Wi-Fi, the app will gracefully degrade to QR-Code State Bridging. The Desktop widget generates a high-density QR code representing the encrypted Yjs delta; the Mobile app scans it to instantly sync the T0 anchor and active tasks.

TR-02: Mobile OS Background Execution Throttling

- The Threat: iOS and Android aggressively suspend background network operations (including WebSockets) to preserve battery. This threatens the "Real-Time Mobile Sync" requirement when the phone screen is off.

- Mitigation: Shift reliance from continuous networking to deterministic math. The mobile app only needs the T0 timestamp. When backgrounded, it relies on local OS push notifications (scheduled locally).

- Contingency: Upon foregrounding, the mobile app calculates the exact current state using the system clock and T0 before attempting to re-establish the mDNS WebSocket, masking the connection delay from the user.

TR-03: CRDT Memory Bloat (Yjs)

- The Threat: Yjs retains the entire edit history of a document to resolve conflicts. If a user utilizes the "Mid-Session Editing" (dragging tasks continuously) for months, the local database could bloat, slowing down initialization times.

- Mitigation: Implement aggressive CRDT garbage collection.

- Contingency: DFIN will utilize a "Daily Snapshot" architecture. At midnight, yesterday’s completed schedule is flattened from a CRDT document into a standard, immutable JSON/SQLite record, permanently discarding its edit history and freeing memory.

B. Operational Risks

OR-01: Tauri v2 Mobile Plugin Immaturity

- The Threat: While Tauri v2 is stable for desktop, mobile plugins (particularly for OS-level notifications and native BLE) may lack documentation or edge-case stability compared to Flutter or React Native.

- Mitigation: Isolate all plugin calls behind a strict interface pattern in the codebase.

- Contingency: If a Tauri community plugin fails, the architecture allows dropping down into raw Rust (jnix for Android, swift-rs for iOS) to write custom, highly specific native bindings for DFIN.

OR-02: App Store / Google Play Rejection

- The Threat: Apple or Google may reject the application for excessive background processes or requesting unnecessary local network permissions (mDNS discovery triggers privacy flags on iOS).

- Mitigation: Provide explicit, user-friendly onboarding screens explaining exactly why the local network permission is needed (for P2P sync).

- Contingency: Submit detailed video documentation to app reviewers proving the offline-first nature of the app. Ensure the app remains 100% functional for local-only use if the user denies network permissions.

4. DFIN Risk Matrix

| ID | Risk Description | Likelihood | Impact | Status | Primary Mitigation | Contingency Plan |
| --- | --- | --- | --- | --- | --- | --- |
| TR-01 | BLE sync drops or fails to pair across varied mobile hardware. | High | High | Critical | Transmit only micro CRDT deltas over BLE. | Fallback to visual QR Code delta scanning for immediate offline sync. |
| TR-02 | iOS/Android suspends WebSocket background sync. | High | Medium | Major | Calculate timer strictly from local OS clock + T0. | Mask reconnection delay on foregrounding; rely on local push alerts. |
| TR-03 | Local RxDB/Yjs memory bloat over time. | Low | High | Major | Flatten completed historical days to standard SQLite. | Implement user-triggered "Database Optimization" cleanup tool. |
| TR-04 | Desktop floating widget captures focus, disrupting other apps. | Low | Medium | Minor | Configure Tauri window strictly as AlwaysOnTop but NoActivate. | Provide hotkey to instantly hide the widget. |
| OR-01 | Tauri v2 mobile plugin bugs (specifically notifications/BLE). | Medium | High | Critical | Lock dependencies; abstract API boundaries. | Write custom Rust-to-Swift/Kotlin bindings for failing features. |
| OR-02 | App Store rejection for local network mDNS discovery. | Medium | High | Major | Clear UX permission onboarding; strictly justify use case. | Provide thorough video proof of functionality to Apple/Google reviewers. |